WEBSITE DEVELOPMENT PROPOSAL

Urja Dental Clinic

Custom Next.js 15 website with admin panel & online appointment booking

Prepared for:

Urja Dental Clinic — Management

Prepared by:

DigiBoffins

info@digiboffins.com

Date: 28 May 2026  •  Valid for 30 days

# 1. Executive Summary

This proposal outlines the scope, features, design approach and technology for the new Urja Dental Clinic website.

We will build a fast, fully custom, mobile-first website on Next.js 15 (the latest version of React’s leading framework) with a dedicated admin backend so the clinic can update any page, doctor profile, service, blog post, gallery image or appointment slot without touching code. The site will include real-time online appointment booking with automated SMS/email confirmations, treatment-wise SEO landing pages, and a smile gallery.

The result is a modern web presence the clinic owns end-to-end — engineered for speed, SEO, and zero developer dependency for day-to-day content changes.

# 2. Project Objectives

- Establish a credible, professional online presence for Urja Dental Clinic.

- Make it effortless for new and existing patients to book appointments online (mobile-first).

- Educate patients about treatments offered (implants, orthodontics, cosmetic, pediatric, etc.).

- Rank locally on Google for keywords like ‘dentist near me’ and clinic-specific terms.

- Reduce front-desk load by automating appointment confirmations and reminders.

- Give the clinic 100% control over content via a friendly admin panel — no developer required for edits.

# 3. Sitemap & Page Structure

10–12 primary pages plus service detail sub-pages and legal pages. Every page below is editable from the admin panel.

| # | Page | Purpose & Key Content |
| --- | --- | --- |
| 1 | Home | Hero with appointment CTA, USPs, services snapshot, doctor highlights, testimonials, location map, trust badges. |
| 2 | About Us | Clinic story, vision, infrastructure photos, awards, accreditations, sterilization & safety standards. |
| 3 | Our Doctors | Page for all dentists — qualifications, specializations, photo, experience. |
| 4 | Services (Overview) | Grid of all dental services with icons, short description and link to detail page. |
| 5 | Service Detail Pages | Dedicated SEO pages for: Dental Implants, Root Canal, Braces & Aligners, Teeth Whitening, Cosmetic Dentistry, Pediatric Dentistry, Oral Surgery, Gum Treatment. |
| 6 | Smile Gallery | Before-and-after image gallery (with patient consent), categorized by treatment. |
| 7 | Patient Testimonials | Written reviews, Google review embed, video testimonials (if available). |
| 8 | DigitalAdevertising | Show all post of insta on one page of webiste |
| 9 | Book Appointment | Real-time booking form with doctor, date and time slot selection. |
| 10 | Contact Us | Address, phone, WhatsApp, email, Google Map, enquiry form, working hours. |
| 11 | FAQ | Common patient questions about treatments, pricing, insurance. |
| 12 | Legal | Privacy Policy, Terms of Use, Cookie Notice (DPDP Act compliant). |

# 4. Features Included

## 4.1 Public Website Features

- Fully responsive, mobile-first design.

- Custom UI/UX tailored to the Urja Dental brand (not a template).

- Real-time appointment booking with live slot availability per doctor.

- Patient registration form with case-history capture.

- Click-to-call and one-tap WhatsApp chat buttons on every page.

- Google Maps embed with directions.

- Smile gallery with before/after sliders, filterable by treatment.

- Patient testimonials section with Google review embed.

- Treatment-wise SEO landing pages with schema.org markup (Dentist, MedicalBusiness, FAQPage, Review).

- Blog with categories, author bios and reading-time.

- Social media integration (Instagram feed, Facebook, YouTube).

- Page-speed optimization (Core Web Vitals — LCP < 2.5s).

- Accessibility compliant (WCAG 2.1 AA).

- SSL (HTTPS), security headers, rate limiting and bot protection.

- Google Analytics 4, Google Search Console, Meta Pixel ready.

# 5. Custom Admin Backend

A secure, role-based admin dashboard built specifically for Urja Dental Clinic. The clinic can manage 100% of the site content and operations without writing code or calling a developer.

## 5.1 Content Management

- Edit any page’s text, images, headings and SEO meta directly in a WYSIWYG editor.

- Add, edit or remove doctors (photo, qualifications, specializations, schedule).

- Add, edit or remove services and their detail pages (icons, descriptions, FAQs, before/after photos).

- Manage the smile gallery — drag-and-drop upload, captions, treatment tags, ordering.

- Publish, schedule or unpublish blog posts; categories, tags, featured image, SEO settings.

- Manage testimonials and Google review embeds.

- Update home-page banners, USP tiles, promotional offers and pop-ups.

- Edit contact details, clinic timings, location and footer links from one place.

## 5.2 Appointment & Patient Management

- Approve, reschedule or cancel appointments — patient is auto-notified via SMS + email.

- View patient details and case-history submitted via the booking form.

## 5.3 Enquiries & Communication

- Centralised inbox for contact-form and enquiry submissions with status tags (New / In progress / Closed).

- Reply directly from the dashboard; conversation history saved per patient.

## 5.4 Users, Roles & Security

- Role-based access — Owner, Doctor, Front-desk, Editor (each role sees only what it needs).

- Automatic daily backups of the database and uploaded media.

- Password reset, account lockout after failed attempts, session timeout.

## 5.5 Insights & SEO

- Dashboard widgets: appointments this week, top services booked, traffic snapshot.

- Page-by-page SEO scoring (meta title, description, headings, image alt).

- Sitemap and robots.txt auto-generated; structured data preview.

- Built-in redirect manager (old URL → new URL).

# 6. Design Approach

The design will project trust, hygiene and warmth — countering common dental anxiety with a friendly, welcoming visual language.

| Element | Direction |
| --- | --- |
| Colour palette | Medical white + red + warm coral accents; clean and clinical without feeling sterile. |
| Typography | Inter or Poppins — modern, highly legible sans-serif. |
| Imagery | High-resolution clinic photography, real doctor portraits, genuine patient smiles. Stock used minimally. |
| Tone | Friendly, reassuring, jargon-free; written for patients, not doctors. |
| Iconography | Custom dental-themed line icons for services. |
| Layout | Generous white space, large CTAs ("Book Appointment"), sticky call/WhatsApp button on mobile. |
| Accessibility | WCAG 2.1 AA — contrast ratios, keyboard navigation, alt text on all images. |
| Performance | Lazy-loaded images, AVIF/WebP, < 2.5s LCP on 4G mobile. |
| Deliverables | Figma design file shared with the clinic for review before development begins. |

# 7. Technology Stack

Built on the latest Next.js 15 with React 19 — currently the most performant and SEO-friendly stack for content-rich, transactional websites. The custom backend is built on Node.js so the same team can own both the public site and the admin panel.

## 7.1 Frontend (Public Website)

- Next.js 15 (App Router, React 19) with Server Components and Server Actions.

- TypeScript for type-safe, maintainable code.

- Tailwind CSS v4 + shadcn/ui component library for a modern, accessible UI.

- Framer Motion for tasteful micro-interactions.

- next/image with AVIF/WebP for blazing-fast image delivery.

- Built-in SEO: dynamic metadata, structured data (JSON-LD), automatic sitemap and robots.

- ISR (Incremental Static Regeneration) — pages re-build instantly when content is edited in admin.

## 7.2 Backend & Admin Panel

- Node.js + Next.js Route Handlers / Server Actions for the API layer.

- Prisma ORM with PostgreSQL (Neon / Supabase managed) for relational data.

- NextAuth.js (Auth.js v5) for secure authentication with role-based access control.

- Admin UI built with shadcn/ui + TanStack Table — same look-and-feel as the public site’s design system.

- Rich-text editor (TipTap) for content editing; media library powered by UploadThing or Cloudinary.

- Zod for end-to-end input validation; rate limiting via Upstash Redis.

- Background jobs (Trigger.dev / cron) for appointment reminders and daily backups.

## 7.3 Integrations

- Razorpay for optional advance payment on bookings.

- MSG91 / Twilio for SMS notifications.

- Resend / SendGrid for transactional emails.

- Google reCAPTCHA v3 for spam protection on public forms.

- Google Analytics 4 + Google Search Console + Microsoft Clarity (free heatmaps).

- WhatsApp Business API (optional).

## 7.4 Hosting, DevOps & Security

- Frontend deployed on Vercel (auto-scaling, edge CDN, zero-downtime deploys).

- Database on Neon / Supabase (managed PostgreSQL with point-in-time recovery).

- Media stored on Cloudflare R2 / AWS S3 with CDN delivery.

- GitHub for source control, with preview deployments on every pull request.

- Automated daily database backups; weekly off-site backup.

- Security headers (CSP, HSTS), HTTPS everywhere, dependency vulnerability scans.

# 8. Project Timeline

Timeline begins the day brand assets (logo, photos, content draft) and project kick-off approval are received.

| Phase | Activity | Duration |
| --- | --- | --- |
| Week 1 | Discovery workshop, content gathering, sitemap & wireframes | 5 working days |
| Week 2 | UI/UX design in Figma + client review and approval | 5 working days |
| Week 3–4 | Frontend development on Next.js 15 (public pages) | 10 working days |
| Week 5 | Backend & admin panel — auth, content editor, appointment manager | 5 working days |
| Week 6 | Integrations (SMS, email, payment, analytics) + content upload | 5 working days |
| Week 7 | QA, accessibility & speed audit, UAT, training & go-live | 5 working days |

# 9. Deliverables

- Live, fully responsive website on the clinic’s domain (e.g., urjadentalclinic.com).

- Custom admin panel with credentials for Owner, Doctors and Front-desk staff.

- Figma design file (all screens, components, and design tokens).

- Source code handed over via a private GitHub repository.

- Database & infrastructure access (Vercel, Neon, media bucket).

- Recorded 60-minute training session covering content editing, appointment management and user roles.

- User guide PDF for the admin panel.

- Basic SEO setup report, Google Analytics 4 and Search Console connected.

- Backup of the launched site and database.

- Post-launch support window for bug fixes and minor tweaks.

# 10. Assumptions & Exclusions

- Final website content (text, doctor bios, treatment descriptions) is provided by the clinic; we will polish and format it.

- Up to 30 high-resolution photographs are provided by the clinic; professional photoshoot is not included.

- Logo and brand colours are either provided or finalised in a separate engagement.

- Third-party SaaS costs — domain, hosting, SMS credits, Razorpay charges, premium services — are billed at actuals.

- Paid advertising (Google Ads / Meta Ads) and ongoing SEO are out of scope and can be quoted separately.

- Up to 2 rounds of revision per phase (wireframe, design, development). Additional revisions billed at hourly rate.

# 11. Why DigiBoffins

- End-to-end team — strategy, design, development and SEO under one roof.

- Healthcare-friendly UX informed by patient-journey best practices.

- Modern, future-proof tech stack — Next.js 15 + React 19 — keeps the site fast and secure for years.

- Custom admin panel built around how dental clinics actually operate, not a generic CMS.

- Transparent process with weekly demos and a single point of contact.

- Post-launch support and optional AMC to keep the site running smoothly.

# 12. Next Steps

- Approve this proposal and confirm project kick-off.

- Share brand assets, draft content and reference websites.

- Discovery call scheduled within 2 business days of approval.

- Pricing and commercial terms will be shared separately on request.

We look forward to partnering with Urja Dental Clinic.

— DigiBoffins  •  info@digiboffins.com